|  |  |  |  |
| --- | --- | --- | --- |
| **What** | **When** | **Who** | **Hand-in[[1]](#footnote-0)** |
| Abstract | 5-2-2016 | Individual |  |
| Intern presentation V model | 5-2-2016 | Stefan, Tom |  |
| Intern presentation Tests | 15-2-2016 | Daan, Sergio |  |
| Intern presentation UPPAAL | 15-2-2016 | Berrie, Robert |  |
| Self-reflection | 12-2-2016 | Individually |  |
| Work plan | 19-2-2016 | Stefan, Tom |  |
| Machine design | 19-2-2016 | Robert |  |
| Midterm Presentations | 23-2-2016 |  |  |
| Software Specification | 26-2-2016 | Tom | 4-3-2016 |
| Software Design[[2]](#footnote-1) | 4-3-2016 | Stefan | 11-3-2016 |
| Software Implementation | 11-3-2016 | Berrie | 18-3-2016 |
| System Validation and Testing | 18-3-2016 | Sergio | 25-3-2016 |
| Final Presentations and Competition | 29-3-2016 |  |  |
| Final Report | 7-4-2016 | Daan | 7-4-2016 |

1. The Hand-In date differs one week of our deadline. This week is a spare week intended for unforeseen situations. [↑](#footnote-ref-0)
2. The guide states that the design be done in Java pseudo-code. As our actual implementation will also be done in Java, this merges much of the design process with the implementation. Therefore, we will not use Java pseudo-code. [↑](#footnote-ref-1)