Header

# Introduction

This document contains the workplan. Here it is documented what will be done when and by who. It is assumed that we have 96 man hours available for 7 weeks. According to this assumption deadlines are chosen which are also documented in this document. For each deliverable document one person is pointed responsible for that document.

# Absence

All group members will be present on times the group decides to meet and during the tutor hours. Exceptions are noted in the table below. All of those cases of absence are approved by the tutor.

|  |  |
| --- | --- |
| Who | When |
| Stefan | After 5-2-2016 11:00 |
| Stefan | From 16-2-2016 until 22-2-2016 |

# Deadlines of deliverables

We have included two deadlines. One deadline for which we want have a finished document and one deadline for handing in the document to the tutor. The time in between of those two dates is the time spend to solve unforeseen situations like illness or travel problems.

|  |  |  |  |
| --- | --- | --- | --- |
| Document | Responsible | Finished | Delivery |
| Abstract | Individual | 5-2-2016 | 5-2-2016 |
| Self-Reflection | Individual | 12-2-2016 | 12-2-2016 |
| Workplan | Stefan, Tom | 19-2-2016 | 19-2-2016 |
| Machine Design | Robert | 19-2-2016 | 26-2-2016 |
| Software Specification | Tom | 26-2-2016 | 4-3-2016 |
| Software Design | Stefan | 4-3-2016 | 11-3-2016 |
| Software Implementation | Berrie | 11-3-2016 | 18-3-2016 |
| System Validation and Testing | Sergio | 18-3-2016 | 25-3-2016 |
| Final Report | Daan | 7-4-2016 | 7-4-2016 |

# Presentations

There will be three internal presentations by the group members to the group members. These presentations are used to decide whom will give the midterm presentations and whom will give the final presentations.

|  |  |  |  |
| --- | --- | --- | --- |
| Subject | Who | Date | Time |
| V-Model | Stefan, Tom | 5-2-2016 | 9:15 |
| Testing | Daan, Sergio | 5-2-2016 | 9:30 |
| UPPAAL | Berrie, Robert | 15-2-2016 | 13:00 |

As decided on 15-2-2016 after the internal presentations the following presentations will be as shown in the table.

|  |  |  |
| --- | --- | --- |
| Presentation | Who | Date |
| Midterm |  | 23-2-2016, 25-2-2016 or 26-2-2016 |
| Final |  | 29-3-2016, 31-3-2016 or 1-4-2016 |

# Role division

The roles of the group members are as shown inside the table.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | President | Secretary | QA Manager | Materials Manager |
| 1 | Daan | Sergio | Robert | Berrie |
| 2 | Tom | Sergio | Robert | Berrie |
| 3 | Stefan | Berrie | Robert | Berrie |
| 4 | Sergio | Stefan | Daan | Berrie |
| 5 | Robert | Tom | Daan | Berrie |
| 6 | Berrie | Daan | Sergio | Berrie |
| 7 | Daan | Robert | Sergio | Berrie |